ReelForge — Technical Project Guide

BookTok Affiliate Content Generation Agent · Builder Reference

This guide is the single source of truth for building ReelForge. It documents every architectural decision, the complete technical stack, all database schemas, the video pipeline state machine, and a phased build plan. It also defines every collaboration point with your non-technical partner so nothing falls through the gap between your respective domains.

| Product ReelForge | Niche BookTok — Romance, Romantasy, YA |
| --- | --- |
| Revenue Model Amazon Associates affiliate links | Monthly Cost Target $0 — 100% free tier infrastructure |
| Distribution Meta (Facebook/Instagram) — native scheduling | Video Format 30-second Reels — single or multipart (up to 5) |

| 01 | What We Are Building Product definition, pipeline overview, and decision log |
| --- | --- |

## Product Definition

ReelForge is an automated BookTok content pipeline. It discovers trending and rising romance and romantasy books from multiple free data sources, generates short-form video scripts, produces 30-second video reels using FFmpeg, applies voiceover via Google TTS, and delivers a download-ready video with a caption and affiliate link — all without spending a dollar on compute or AI services.

## The Core Value Loop

| 📡 Discover Books | → | 🎬 Generate Content | → | ✅ Human Review | → | 📅 Native Schedule | → | 💰 Affiliate Click |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Key Decisions Already Locked

Every item below was decided and will not be revisited without a documented reason.

| Decision Area | What Was Decided | Status |
| --- | --- | --- |
| AI Video (Runway) | Dropped. FFmpeg Ken Burns only — deterministic, free, sufficient for book covers | ✅ Locked |
| TTS Voice | Google Cloud TTS — 1M WaveNet chars/month free | ✅ Locked |
| Script Generation | Gemini API free tier — 15 RPM, 1M tokens/day | ✅ Locked |
| Database | Supabase (Postgres) — auth included, 500MB free | ✅ Locked |
| File Storage | Cloudflare R2 — 10GB free, zero egress fees | ✅ Locked |
| Compute | AWS Lambda — FFmpeg processing within 15-min timeout | ✅ Locked |
| Orchestration | SQS + Lambda chaining — no Step Functions needed at MVP | ✅ Locked |
| Frontend | Vercel + shadcn/ui — free hobby tier | ✅ Locked |
| Distribution | Meta native scheduling only — no Graph API posting | ✅ Locked |
| Affiliate | Amazon Associates — raw URL from ISBN + associate tag | ✅ Locked |
| Cover Images | Licensed publishers only + Open Library fallback + backdrop fallback | ✅ Locked |
| Moderation | Human eyes required on ALL failures — no auto-fix | ✅ Locked |
| FTC Disclosure | Auto-injected in first 100 chars of every caption | ✅ Locked |
| Video Specs | 1080×1920, H.264, AAC, 30fps, MP4 | ✅ Locked |

| 02 | Full Technical Stack Every service, its role, free tier limits, and what breaks if it goes down |
| --- | --- |

| Service | Role | Free Limit | Failure Impact |
| --- | --- | --- | --- |
| Supabase | Database + Auth | 500MB / 50K MAU | No auth, no data access |
| Cloudflare R2 | Video + audio storage | 10GB, 0 egress fees | Videos unreachable for download |
| AWS Lambda | FFmpeg compositor + pipeline runners | 400K GB-sec/mo | Video generation stops |
| AWS SQS | Job queuing between pipeline stages | 1M requests/mo | Pipeline halts between stages |
| AWS SES | Alert emails for failures | 62K emails/mo | Silent failures undetected |
| Gemini API | Script + caption generation | 1M tokens/day, 15 RPM | No scripts generated |
| Google Cloud TTS | Voiceover audio | 1M WaveNet chars/mo | Silent videos only |
| Google Cloud Vision | Video moderation (cover + frames) | 1K units/mo | Moderation gate bypassed |
| Google Books API | Book metadata (NOT cover images) | 1K req/day | Enrichment slows |
| Hardcover.app | Trending book signal + trope tags | Free GraphQL | Scoring signal reduced |
| Open Library | Book cover images (cleared source) | Unlimited | Covers fall back to backdrop |
| NYT Books API | Weekly bestseller list seeding | Free with key | Weekly seed signal lost |
| Reddit API | Rising author/book signal | 60 req/min free | Early signal reduced |
| Vercel | Frontend hosting | Unlimited hobby | Dashboard inaccessible |
| Amazon Associates | Affiliate link revenue | Free to join | Revenue generation stops |

| 03 | Data Source Architecture Three-tier signal system for book discovery |
| --- | --- |

The pipeline uses a layered scoring system. Books appearing across multiple sources receive higher scores and enter the content queue faster. No single source is sufficient on its own.

## Tier 1 — Early Signal (Leading Indicators)

These sources tell you what is about to trend — before the mainstream lists catch it.

| Source | Signal | Implementation |
| --- | --- | --- |
| Hardcover.app GraphQL API | Read velocity, trending lists, community shelves, trope tags | Free API — query books_trending, filter by genre |
| Reddit r/RomanceBooks + r/Fantasy | Pre-viral word of mouth, hidden gem discoveries, author mention spikes | Reddit API free tier — keyword + author name search |
| BookTok Trend (booktoktrend.com) | Real-time TikTok-driven velocity with retailer signal | Careful scrape — weekly, respect robots.txt |
| Publisher upcoming release pages | Anticipated releases 3–6 months ahead of publication | Scrape Penguin, Macmillan, Tor upcoming pages weekly |
| StoryGraph | Mood/trope-based trending, diverse reader community signal | Careful scrape — no official API |

## Tier 2 — Current Signal (Confirmed Trending)

| Source | Signal | Implementation |
| --- | --- | --- |
| NYT Books API | Weekly bestseller lists by category — authoritative confirmation | Official API key — free, pull Sunday nights |
| Google Books API | Metadata only — descriptions, page count, published date, ISBN | 1K req/day — NOT for cover images (licensed content) |
| Barnes & Noble Top 50 | Skews more BookTok-aligned than NYT, updates frequently | Weekly scrape of B&N bestseller page |
| Reese's Book Club | High-conversion list — anything featured drives engagement | Scrape recommendations page monthly |

## Scoring Algorithm

Books are scored 0–100 on first discovery. Crossing a threshold (default: 40) advances them to ENRICHED. Force-queue bypasses scoring entirely.

| Source | Points | Rationale |
| --- | --- | --- |
| NYT Bestseller List | 40 pts | Confirmed commercial traction |
| Hardcover trending (top 50) | 30 pts | Reader community velocity |
| Barnes & Noble Top 50 | 20 pts | Retailer confirmation |
| Reddit mention spike | 20 pts | Pre-viral signal |
| BookTok Trend appearance | 15 pts | Direct platform signal |
| Publisher upcoming list | 10 pts | Anticipated release value |
| Cross-source bonus (3+ sources) | + 10 pts | Convergence amplifier |

| 04 | State Machines Book-level and Campaign-level state with all transitions |
| --- | --- |

## Book-Level State Machine

| State | What Happens | Transitions To |
| --- | --- | --- |
| DISCOVERED | Book enters system from any data source. ISBN, title, author recorded. No enrichment yet. | SCORED |
| SCORED | Cross-source scoring applied. Score breakdown stored in JSONB. Force-queue flag bypasses threshold. | ENRICHED (pass) / REJECTED (fail) |
| ENRICHED | Google Books metadata pulled. Hardcover trope tags fetched. Open Library or licensed cover sourced. | ACTIVE |
| ACTIVE | Book is live. Campaigns can be created against it. Stays active indefinitely. | (campaigns spawn here) |
| REJECTED | Score too low or human rejected. cooldown_until = rejected_at + 30 days. Automatically re-queues when timer expires. | DISCOVERED (after 30 days) |

## Campaign-Level State Machine

One book → many campaigns. Each campaign is independent. Failed campaigns do not affect the parent book.

| State | What Happens | Transitions To |
| --- | --- | --- |
| CAMPAIGN_DRAFT | Created by system (auto) or user (manual). Campaign type, format (SINGLE/MULTIPART), and total_parts assigned. | SCRIPTED |
| SCRIPTED | Gemini generates full script in one pass. For MULTIPART, all parts scripted together to ensure cliffhanger continuity. | MODERATION_SCRIPT |
| MODERATION_SCRIPT | Gemini checks script for Meta policy violations, FTC issues, misleading claims, explicit language, banned hashtags. | VOICED (pass) / MODERATION_FAILED (fail) |
| VOICED | Google TTS generates one audio file per part. Stored to R2. | COMPOSED |
| COMPOSED | FFmpeg renders each part as standalone 30-second MP4. Part overlays added. 'Follow for Part N' CTAs on all but final part. | MODERATION_VIDEO |
| MODERATION_VIDEO | Cloud Vision API scans final video frames + cover image for nudity, violence, OCR issues. | READY (pass) / MODERATION_FAILED (fail) |
| MODERATION_FAILED | Human review required. Three options: Override (with written reason), Edit (returns to SCRIPTED or COMPOSED), Reject. | SCRIPTED / COMPOSED / REJECTED |
| READY | All parts available for download. Caption + hashtags ready. Music track assigned. Human can approve, edit, or reject. | SCHEDULED / SCRIPTED / COMPOSED / REJECTED |
| SCHEDULED | Human has downloaded video(s) and scheduled natively in Meta Business Suite. No API posting used. | PUBLISHED |
| PUBLISHED | Human marks complete after Meta publishes. Performance tracking begins. | (terminal) |
| REJECTED | Campaign killed. Book stays ACTIVE. New campaign can be created immediately. | (terminal) |

| 05 | Database Schema All Supabase tables with fields, types, and purpose |
| --- | --- |

### books — core book record

| Field | Type | Purpose |
| --- | --- | --- |
| id | uuid PK | Primary key, auto-generated |
| tenant_id | uuid FK | Multi-tenant isolation |
| isbn / google_books_id / hardcover_id / open_library_id | text | Cross-source identifiers |
| title, author, series_name, series_position | text / int | Core bibliographic data |
| genre, subgenre | text | Used for scoring and campaign type selection |
| cover_image_url | text | R2 URL of cleared cover image |
| cover_image_source | text ENUM | PUBLISHER_LICENSED ¦ OPEN_LIBRARY ¦ AUTHOR_PROVIDED ¦ NONE |
| cover_cleared_for_use | boolean | Must be true for cover to appear in video |
| use_backdrop_fallback | boolean | True when no cleared cover — uses setting atmosphere video |
| description | text | Fed to Gemini for script generation |
| tropes | text[] | Array of trope tags from Hardcover — used in video overlays |
| spice_level | int 0–5 | Drives SPICE_CHECK campaign type and overlay graphics |
| pov_type | text | dual ¦ single ¦ multiple — displayed in video overlay |
| setting_primary, setting_mood | text | Used for backdrop selection in FFmpeg |
| aesthetic_tags | text[] | dark academia ¦ cozy ¦ romantasy — maps to music mood |
| score, score_breakdown | int / jsonb | Composite score + per-source breakdown |
| force_queued | boolean | Bypasses score threshold for manual priority |
| status | text ENUM | DISCOVERED ¦ SCORED ¦ ENRICHED ¦ ACTIVE ¦ REJECTED |
| cooldown_until | timestamptz | Rejected books re-enter DISCOVERED after this date |

### campaigns — one per content run against a book

| Field | Type | Purpose |
| --- | --- | --- |
| id | uuid PK | Primary key |
| book_id | uuid FK | Parent book |
| campaign_type | text ENUM | QUICK_TAKE ¦ TROPE_BREAKDOWN ¦ SPICE_CHECK ¦ AUTHOR_SPOTLIGHT ¦ HIDDEN_GEM ¦ BOOK_CLUB_PICK ¦ SERIES_RANKED ¦ TROPE_DEEP_DIVE ¦ AUTHOR_DEEP_DIVE ¦ WHY_NOT_OVER_IT ¦ ROMANTASY_STARTER_PACK ¦ BOOKTOK_DIVIDE |
| format | text ENUM | SINGLE ¦ MULTIPART |
| total_parts | int 1–5 | Number of 30-second reels in this campaign |
| created_by | text ENUM | SYSTEM ¦ USER |
| trigger_reason | text | new_active_book ¦ score_spike ¦ series_release ¦ manual |
| status | text ENUM | Full state machine — see Section 04 |
| script_raw | jsonb | Full Gemini output: { parts: [{part, hook, body, cta}] } |
| caption, hashtags | text / text[] | Caption ≤2200 chars, 3–5 hashtags, FTC disclosure in first 100 chars |
| moderation_script_status / moderation_video_status | text ENUM | PENDING ¦ PASSED ¦ FAILED ¦ SKIPPED |
| moderation_script_flags / moderation_video_flags | jsonb | Raw flags from Gemini or Cloud Vision |
| moderation_override | boolean | True if human overrode a failure — requires human_note |
| retry_count, last_error | int / text | Retry tracking for failed Lambda jobs |
| scheduled_at, published_at | timestamptz | Human-confirmed timestamps |

### campaign_parts — one row per 30-second reel

| Field | Type | Purpose |
| --- | --- | --- |
| id | uuid PK | Primary key |
| campaign_id | uuid FK | Parent campaign |
| part_number, total_parts | int | 1 of 5, 2 of 5 etc. |
| hook, body, cta | text | Sliced from campaign script_raw — CTA varies by position |
| hook_text, hook_category | text | Exact opening line + psychological category for performance tracking |
| audio_url, video_url, thumbnail_url | text | R2 URLs of generated assets |
| caption | text | Per-part caption variant |
| background_type | text ENUM | cover_only ¦ setting_video ¦ ai_mood_image |
| music_track_id | uuid FK | References music_library |
| status | text ENUM | PENDING ¦ VOICED ¦ COMPOSED ¦ READY ¦ SCHEDULED ¦ PUBLISHED ¦ VOICE_FAILED ¦ COMPOSE_FAILED |

### publisher_licenses — managed by non-technical partner

| Field | Type | Purpose |
| --- | --- | --- |
| id | uuid PK | Primary key |
| publisher_name, publisher_domain | text | Identification |
| contact_name, contact_email | text | Outreach contact |
| status | text ENUM | OUTREACH_PENDING ¦ IN_DISCUSSION ¦ LICENSED ¦ DECLINED ¦ EXPIRED |
| license_scope | text | all_titles ¦ specific_titles ¦ specific_authors |
| outreach_date, response_date, license_start, license_expiry | timestamptz/date | Full timeline tracking |
| asset_portal_url, asset_portal_login | text | Where licensed cover assets are downloaded from |

### affiliate_links — per-book per-tenant link records

| Field | Type | Purpose |
| --- | --- | --- |
| book_id, tenant_id | uuid FK | Book + tenant |
| isbn, asin | text | Source identifiers for link construction |
| raw_url | text | https://amazon.com/dp/{ASIN}?tag={associate_tag} |
| geo_url | text | Geniuslink universal URL if configured |
| link_type | text ENUM | AMAZON ¦ BOOKSHOP ¦ DIRECT |

### music_library — licensed background tracks

| Field | Type | Purpose |
| --- | --- | --- |
| title, artist | text | Track identification |
| mood | text[] | romantic ¦ dreamy ¦ intense ¦ cozy ¦ epic — maps from aesthetic_tags |
| bpm, duration_sec | int | Used for sync timing in FFmpeg |
| license | text | CC0 ¦ CC_BY ¦ pixabay ¦ youtube_audio_library |
| file_url, source_url | text | R2 storage URL + original source for attribution |

### moderation_log — audit trail for every moderation decision

| Field | Type | Purpose |
| --- | --- | --- |
| campaign_id | uuid FK | Which campaign |
| gate | text ENUM | SCRIPT ¦ VIDEO |
| result | text ENUM | PASSED ¦ FAILED ¦ OVERRIDDEN ¦ REJECTED ¦ EDIT_REQUESTED |
| system_flags | jsonb | Raw output from Gemini or Cloud Vision |
| reviewed_by | uuid | User who made the human decision |
| human_decision | text ENUM | OVERRIDE ¦ EDIT ¦ REJECT |
| human_note | text | Required when overriding — enforced at application layer |

| 06 | Video Pipeline & FFmpeg Specification Compositor requirements, output specs, and timing |
| --- | --- |

## FFmpeg Compositor — Output Requirements

These are locked specifications. Do not deviate — Meta Reels will reject non-compliant uploads silently.

| Resolution | 1080 × 1920 pixels (9:16 vertical) |
| --- | --- |
| Frame Rate | 30fps |
| Video Codec | H.264 (libx264) |
| Audio Codec | AAC |
| Audio Sample Rate | 44.1 kHz stereo |
| Max Bitrate | 8 Mbps |
| Container | MP4 |
| Max File Size | 1GB (typical 30s output: 80–150MB at quality settings) |
| Max Duration per Part | 30 seconds |

## Standard 30-Second Video Structure

| Timestamp | Layer | Content | Data Source |
| --- | --- | --- | --- |
| 0:00–0:02 | Hook Frame | Bold text overlay — psychological hook | Gemini (hook_category matched to campaign type) |
| 0:02–0:08 | Book Reveal | Cover sharpens from blur. Ken Burns begins. Title + Author overlay fades in. | cover_image_url / setting video if fallback |
| 0:08–0:18 | Content Sequence | Trope stack OR quote card OR spice meter — voiceover runs | tropes[] / description / spice_level |
| 0:18–0:25 | Identity Moment | Social proof, rating, community signal text overlay | score_breakdown / Hardcover data |
| 0:25–0:30 | CTA Frame | 'Comment TBR 👇' OR 'Follow for Part N' OR affiliate CTA | Part position determines CTA type |

| 07 | Campaign Types All 12 formats with Gemini prompt intent and hook category |
| --- | --- |

## Single-Part Campaigns

| Type | Hook Category | Example Opening Line |
| --- | --- | --- |
| QUICK_TAKE | Curiosity Gap | Why is this book breaking everyone's algorithm right now? |
| TROPE_BREAKDOWN | Identity Signal | If slow burn destroys you, this book is a weapon |
| SPICE_CHECK | Contradiction | Don't let the pretty cover fool you |
| AUTHOR_SPOTLIGHT | Social Proof | She wrote 4 of the top 10 BookTok books this year |
| HIDDEN_GEM | Loss Aversion | This has 800 ratings. It should have 800,000 |
| BOOK_CLUB_PICK | Social Proof | Reese picked it. BookTok agrees. Here's why. |

## Multipart Campaigns (2–5 parts)

| Type | Series Arc | Scripting Note |
| --- | --- | --- |
| SERIES_RANKED | Rank every book worst-to-best — one per part, final part is #1 reveal | All parts written in one Gemini pass — cliffhanger placement intentional |
| TROPE_DEEP_DIVE | Introduce trope → each part features one book that nails it | Tropes[] array seeds the series structure |
| AUTHOR_DEEP_DIVE | Part 1: who they are → Parts 2–N: one title each → final: ranked | Author metadata from Hardcover drives part structure |
| WHY_NOT_OVER_IT | Emotional re-read campaign for backlist — unpack moments without spoilers | Targets books with high save/engagement on previous campaigns |
| ROMANTASY_STARTER_PACK | Part 1: what is romantasy → Parts 2–N: one entry-point book each | System auto-creates when genre newcomer signals detected |
| BOOKTOK_DIVIDE | Part 1 frames the debate → Parts argue each side → final: verdict | Requires books with polarised Hardcover reviews — system detects this |

| 08 | Phased Build Plan Ordered by dependency — nothing is built before its foundation exists |
| --- | --- |

| PHASE 0 | Pre-Build Setup — Accounts and Access - Create Supabase project — note connection strings and anon key - Create Cloudflare R2 bucket — configure CORS for Vercel frontend - Register AWS account — configure Lambda execution role with SQS + SES + R2 permissions - Apply for NYT Books API key — free, takes 24–48 hours - Apply for Google Cloud APIs — Books, TTS, Vision — all in same project - Create Gemini API key — free tier, note rate limits - Create Amazon Associates account + get associate tag - Create Hardcover.app account — required to access GraphQL API - Create Reddit API app — for r/RomanceBooks and r/Fantasy monitoring - Set up Vercel project — connect to GitHub repo - Seed music_library table with 20+ CC0/CC-BY tracks from Pixabay Music and YouTube Audio Library |
| --- | --- |

| PHASE 1 | Database and Auth Foundation - Deploy all Supabase migrations in schema order: tenants → users → user_roles → books → book_sources → campaigns → campaign_parts → affiliate_links → publisher_licenses → music_library → music_mood_map → moderation_log → seed_books → ui_feedback - Configure Row Level Security on all tables — tenant isolation is the first security layer - Set up Supabase Auth — email/password provider, role assignment on first login - Create first tenant record and owner user — smoke test auth flow - Seed seed_books table with 20 known BookTok titles across romance and romantasy - Write and test all Supabase queries needed by the pipeline before building Lambda functions |
| --- | --- |

| PHASE 2 | Discovery Pipeline — Book Ingest - Build NYT Books API fetcher Lambda — pulls weekly romance/fantasy lists, upserts to books table as DISCOVERED - Build Hardcover GraphQL fetcher — pulls trending books + trope tags, upserts and updates scores - Build Reddit mention scanner — searches r/RomanceBooks and r/Fantasy for author/title spikes - Build scoring engine — applies weights, calculates composite score, stores score_breakdown JSONB - Build book_sources logger — records each signal detection with source, rank, and strength - Configure weekly SQS cron → NYT Lambda and daily SQS cron → Hardcover + Reddit Lambda - Wire SES alerting — email when discovery cron fails or produces zero results - TEST: Confirm 20+ books enter DISCOVERED state and score to ENRICHED within first full run |
| --- | --- |

| PHASE 3 | Enrichment Pipeline - Build enrichment Lambda — for each SCORED book above threshold: fetch Google Books metadata, fetch Open Library cover, store cover to R2 if cleared, advance to ENRICHED then ACTIVE - Implement cover_cleared_for_use logic — check publisher_licenses table before storing cover - Build backdrop fallback logic — when no cleared cover, assign setting_primary from description parsing (Gemini), select matching stock video from R2 backdrop library - Build affiliate_links record creation — construct Amazon URL from ASIN + associate tag, store to affiliate_links - Build music auto-selection — query music_mood_map using book aesthetic_tags, assign music_track_id to campaign_parts - TEST: Each ACTIVE book has: cover or backdrop, affiliate link, tropes, metadata. Validate no unlicensed covers slip through. |
| --- | --- |

| PHASE 4 | Script and Voice Generation - Build Gemini script Lambda — takes book + campaign_type, returns structured JSON with all parts scripted in one pass - Implement hook_category selection — map campaign_type to psychological hook type before prompting Gemini - Implement caption generator — 2200 char limit, FTC disclosure injected in first 100 chars, 3–5 hashtags appended - Build moderation_script Lambda — Gemini prompt checks for policy violations, flags stored to moderation_script_flags - Implement MODERATION_FAILED routing — park campaign, create alert, do not advance automatically - Build Google TTS Lambda — per part audio generation, store to R2, update audio_url on campaign_parts - TEST: Generate 5 QUICK_TAKE scripts across different books. Confirm hook categories vary. Confirm FTC disclosure present in every caption. |
| --- | --- |

| PHASE 5 | FFmpeg Compositor - Build FFmpeg Lambda layer — package FFmpeg binary as Lambda layer at specified output settings - Build compositor Lambda — takes campaign_part, assembles: background (cover/backdrop), Ken Burns motion, text overlays (hook, tropes, CTA), audio track, music underlay - Implement part overlay logic — 'Part 1 of 3' badge, 'Follow for Part 2' end card on non-final parts - Build moderation_video Lambda — extract 3 frames from rendered video, run Cloud Vision on each + on cover image, store flags - Implement MODERATION_FAILED routing for video gate — same human review requirement as script gate - Load test: Confirm FFmpeg completes within Lambda 15-minute timeout for 30-second video at 1080×1920 - TEST: Download rendered video, verify Meta spec compliance using ffprobe. Confirm moderation gate triggers on a test cover image. |
| --- | --- |

| PHASE 6 | UI Dashboard - Scaffold Vercel + Next.js + shadcn/ui — configure Supabase client, Supabase Auth provider - Build component library — status badges, campaign cards, book cards, progress indicators, moderation review modal - Build layout shell — sidebar navigation, breadcrumb, focus mode toggle, feedback annotation system - Build Dashboard screen — pipeline health, queue summary, recent activity, last cron run timestamp - Build Book Queue screen — DISCOVERED through ACTIVE books with scoring detail and force-queue action - Build Campaign Queue screen — all campaign states, filter by status, download action on READY campaigns - Build Campaign Detail screen — full script display, all parts, moderation status, download per part - Build Moderation Review screen — MODERATION_FAILED campaigns, override/edit/reject actions with required human_note - Build Publisher Licenses screen — ADHD-optimised layout per selected framework from wife's review - Build Calendar screen — SCHEDULED content with posting cadence health indicator - Build Settings screen — tenant config, associate tag, genre preferences, cadence, user role management - TEST: Full end-to-end — book discovered, enriched, scripted, moderated, rendered, appears in queue, downloaded. |
| --- | --- |

| 09 | Collaboration Map Every touchpoint between technical and non-technical roles |
| --- | --- |

ReelForge depends on two distinct domains of work. The pipeline cannot function at full capacity without both. These are the specific handoff points.

| Collaboration Area | 🔧 You (Technical) | 📋 Partner (Non-Technical) |
| --- | --- | --- |
| Publisher Licensing | Build publisher_licenses UI per selected framework. Wire approved licenses to cover_cleared_for_use flag. | Contact publishers. Log responses. Upload licensed cover assets to the tool. Mark approvals. |
| UI Framework Selection | Build whichever framework she selects from the review document. | Review 3 frameworks, select preferred, provide feedback on what's missing. |
| Content Calendar Review | Build calendar view and cadence health indicator. Expose scheduling recommendations. | Review weekly queue. Confirm posting schedule in Meta Business Suite. Mark as SCHEDULED. |
| Moderation Overrides | Build override workflow with required human_note field. Surface MODERATION_FAILED clearly. | Review flagged content. Make override/edit/reject decision. Write reason note. |
| Music Library Curation | Build music_library schema and auto-selection logic. Create upload workflow. | Listen to candidate tracks. Confirm mood mappings feel right for the content. |
| Performance Feedback | Build manual performance entry screen. Wire data to scoring model over time. | Log video performance from Meta Business Suite weekly. Note what resonates with audience. |
| Seed Book Curation | Build seed_books admin screen. Write import logic. | Suggest known BookTok titles to pre-seed the system before first discovery run. |
| Caption Review | Build caption display in READY state. FTC disclosure auto-injected. | Review generated captions before downloading. Request edits if tone is off. |
| UI Feedback | Build annotation toggle and feedback drawer. Review feedback table. | Leave notes on any screen that is confusing or missing something needed. |

| 10 | Compliance and Legal Checklist Items that must be resolved before public launch |
| --- | --- |

| Requirement | Owner | Status |
| --- | --- | --- |
| FTC affiliate disclosure in first 100 chars of every caption | System (auto) | Build into Gemini prompt template |
| Amazon Associates terms compliance — no false product claims | Moderation gate | Gemini check + human review |
| Book cover images only from cleared sources | Publisher license workflow | Partner tracks in tool |
| Meta Reels content policy — no explicit content in thumbnails | Cloud Vision gate | Automated + human override |
| At least 1 publisher license secured before launch | Partner | Outreach in progress |
| Amazon Associates account approved and associate tag active | You | Apply during Phase 0 |
| Google Cloud APIs — usage within free tier limits | You | Rate limit manager in SQS |
| IP attorney review of cover usage policy before scaling to multiple tenants | Both | Pre-scale milestone |

Next Step Phase 0 setup runs in parallel with the UI framework decision. The two blocking items before Phase 1 begins are: (1) Supabase project created and connection strings documented, and (2) wife's UI framework selection returned so the Publisher Licenses screen is designed correctly from the start.