# ReelForge — Technical Project Guide v2

BookTok Affiliate Content Generation Agent · Builder Reference

*v2 — Updated 2026-03-01. Four corrections applied from pre-build spike review.

Corrections are marked with [CORRECTED] inline. Original .docx (v1) preserved.*

This guide is the single source of truth for building ReelForge. It documents every

architectural decision, the complete technical stack, all database schemas, the video pipeline

state machine, and a phased build plan. It also defines every collaboration point with your

non-technical partner so nothing falls through the gap between your respective domains.

| Product | ReelForge |
| --- | --- |
| Niche | BookTok — Romance, Romantasy, YA |
| Revenue Model | Amazon Associates affiliate links |
| Monthly Cost Target | $0 — 100% free tier infrastructure |
| Distribution | Meta (Facebook/Instagram) — native scheduling |
| Video Format | 30-second Reels — single or multipart (up to 5) |

## 01 — What We Are Building

### Product Definition

ReelForge is an automated BookTok content pipeline. It discovers trending and rising romance

and romantasy books from multiple free data sources, generates short-form video scripts,

produces 30-second video reels using FFmpeg, applies voiceover via Google TTS, and delivers

a download-ready video with a caption and affiliate link — all without spending a dollar on

compute or AI services.

### The Core Value Loop

Discover Books → Generate Content → Human Review → Native Schedule → Affiliate Click

### Key Decisions Already Locked

Every item below was decided and will not be revisited without a documented reason.

| Decision Area | What Was Decided | Status |
| --- | --- | --- |
| AI Video (Runway) | Dropped. FFmpeg Ken Burns only — deterministic, free, sufficient for book covers | ✅ Locked |
| TTS Voice | Google Cloud TTS — 1M WaveNet chars/month free | ✅ Locked |
| Script Generation | Gemini API free tier — 15 RPM, 1M tokens/day | ✅ Locked |
| Database | Supabase (Postgres) — auth included, 500MB free | ✅ Locked |
| File Storage | Cloudflare R2 — 10GB free, zero egress fees | ✅ Locked |
| Compute | AWS Lambda — FFmpeg processing within 15-min timeout | ✅ Locked |
| Orchestration | SQS + Lambda chaining — no Step Functions needed at MVP | ✅ Locked |
| Frontend | Vercel + shadcn/ui — free hobby tier | ✅ Locked |
| Distribution | Meta native scheduling only — no Graph API posting | ✅ Locked |
| Affiliate | Amazon Associates — raw URL from ISBN + associate tag | ✅ Locked |
| Cover Images | Licensed publishers only + backdrop fallback | ✅ Locked |
| Moderation | Human eyes required on ALL failures — no auto-fix | ✅ Locked |
| FTC Disclosure | Auto-injected in first 100 chars of every caption | ✅ Locked |
| Video Specs | 1080×1920, H.264, AAC, 30fps, MP4 | ✅ Locked |

## 02 — Full Technical Stack

Every service, its role, free tier limits, and what breaks if it goes down.

| Service | Role | Free Limit | Failure Impact |
| --- | --- | --- | --- |
| Supabase | Database + Auth | 500MB / 50K MAU | No auth, no data access |
| Cloudflare R2 | Video + audio storage | 10GB, 0 egress fees | Videos unreachable for download |
| AWS Lambda | FFmpeg compositor + pipeline runners | 400K GB-sec/mo | Video generation stops |
| AWS SQS | Job queuing between pipeline stages | 1M requests/mo | Pipeline halts between stages |
| AWS SES | Alert emails for failures | 62K emails/mo | Silent failures undetected |
| Gemini API | Script + caption generation | 1M tokens/day, 15 RPM | No scripts generated |
| Google Cloud TTS | Voiceover audio | 1M WaveNet chars/mo | Silent videos only |
| Google Cloud Vision | Video moderation (cover + frames) | 1K units/mo | Moderation gate bypassed |
| Google Books API | Book metadata (NOT cover images) | 1K req/day | Enrichment slows |
| Hardcover.app | Trending book signal + trope tags | Free GraphQL | Scoring signal reduced |
| Open Library | Cover image reference only — NOT cleared for commercial use [CORRECTED] | Unlimited | N/A — not used in pipeline |
| NYT Books API | Weekly bestseller list seeding | Free with key | Weekly seed signal lost |
| Reddit API | Rising author/book signal | 60 req/min free | Early signal reduced |
| Vercel | Frontend hosting | Unlimited hobby | Dashboard inaccessible |
| Amazon Associates | Affiliate link revenue | Free to join | Revenue generation stops |

`[CORRECTED]` Open Library was previously listed as a "cleared source" for cover images.

This is incorrect. Open Library does not hold or grant copyright over book covers. Copyright

belongs to publishers and cover artists. Open Library covers must NOT be used commercially

without explicit publisher permission. They are removed from the cover fallback chain.

See Section 03 for the corrected cover source hierarchy.

## 03 — Data Source Architecture

### Three-Tier Signal System for Book Discovery

The pipeline uses a layered scoring system. Books appearing across multiple sources receive

higher scores and enter the content queue faster. No single source is sufficient on its own.

#### Tier 1 — Early Signal (Leading Indicators)

These sources tell you what is about to trend — before the mainstream lists catch it.

| Source | Signal | Implementation |
| --- | --- | --- |
| Hardcover.app GraphQL API | Read velocity, trending lists, community shelves, trope tags | Free API — query books_trending, filter by genre |
| Reddit r/RomanceBooks + r/Fantasy | Pre-viral word of mouth, hidden gem discoveries, author mention spikes | Reddit API free tier — keyword + author name search |
| BookTok Trend (booktoktrend.com) | Real-time TikTok-driven velocity with retailer signal | Careful scrape — weekly, respect robots.txt |
| Publisher upcoming release pages | Anticipated releases 3–6 months ahead of publication | Scrape Penguin, Macmillan, Tor upcoming pages weekly |
| StoryGraph | Mood/trope-based trending, diverse reader community signal | Careful scrape — no official API |

#### Tier 2 — Current Signal (Confirmed Trending)

| Source | Signal | Implementation |
| --- | --- | --- |
| NYT Books API | Weekly bestseller lists by category — authoritative confirmation | Official API key — free, pull Sunday nights |
| Google Books API | Metadata only — descriptions, page count, published date, ISBN | 1K req/day — NOT for cover images (licensed content) |
| Barnes & Noble Top 50 | Skews more BookTok-aligned than NYT, updates frequently | Weekly scrape of B&N bestseller page |
| Reese's Book Club | High-conversion list — anything featured drives engagement | Scrape recommendations page monthly |

### Cover Image Source Hierarchy `[CORRECTED]`

v1 incorrectly listed Open Library as a "cleared source." It is not. The correct

fallback chain is:

Publisher-licensed cover — cover_image_source = PUBLISHER_LICENSED, cover_cleared_for_use = true. Requires active record in publisher_licenses table with status LICENSED.

Author-provided cover — cover_image_source = AUTHOR_PROVIDED, cover_cleared_for_use = true. Requires documented permission.

Backdrop fallback — use_backdrop_fallback = true. Setting atmosphere video selected from R2 backdrop library based on setting_primary and setting_mood. No cover image used.

Open Library covers are NOT included in this chain. If no licensed cover is available, the pipeline must use the backdrop fallback — not an unlicensed third-party image.

### Scoring Algorithm

Books are scored 0–100 on first discovery. Crossing a threshold (default: 40) advances them

to ENRICHED. Force-queue bypasses scoring entirely.

| Source | Points | Rationale |
| --- | --- | --- |
| NYT Bestseller List | 40 pts | Confirmed commercial traction |
| Hardcover trending (top 50) | 30 pts | Reader community velocity |
| Barnes & Noble Top 50 | 20 pts | Retailer confirmation |
| Reddit mention spike | 20 pts | Pre-viral signal |
| BookTok Trend appearance | 15 pts | Direct platform signal |
| Publisher upcoming list | 10 pts | Anticipated release value |
| Cross-source bonus (3+ sources) | +10 pts | Convergence amplifier |

## 04 — State Machines

### Book-Level State Machine

| State | What Happens | Transitions To |
| --- | --- | --- |
| DISCOVERED | Book enters system from any data source. ISBN, title, author recorded. No enrichment yet. | SCORED |
| SCORED | Cross-source scoring applied. Score breakdown stored in JSONB. Force-queue flag bypasses threshold. | ENRICHED (pass) / REJECTED (fail) |
| ENRICHED | Google Books metadata pulled. Hardcover trope tags fetched. Licensed cover sourced (or backdrop assigned). | ACTIVE |
| ACTIVE | Book is live. Campaigns can be created against it. Stays active indefinitely. | (campaigns spawn here) |
| REJECTED | Score too low or human rejected. cooldown_until = rejected_at + 30 days. Automatically re-queues when timer expires. | DISCOVERED (after 30 days) |

### Campaign-Level State Machine

One book → many campaigns. Each campaign is independent. Failed campaigns do not affect the

parent book.

| State | What Happens | Transitions To |
| --- | --- | --- |
| CAMPAIGN_DRAFT | Created by system (auto) or user (manual). Campaign type, format (SINGLE/MULTIPART), and total_parts assigned. | SCRIPTED |
| SCRIPTED | Gemini generates full script in one pass. For MULTIPART, all parts scripted together to ensure cliffhanger continuity. | MODERATION_SCRIPT |
| MODERATION_SCRIPT | Gemini checks script for Meta policy violations, FTC issues, misleading claims, explicit language, banned hashtags. | VOICED (pass) / MODERATION_FAILED (fail) |
| VOICED | Google TTS generates one audio file per part. Stored to R2. | COMPOSED |
| COMPOSED | FFmpeg renders each part as standalone 30-second MP4. Part overlays added. 'Follow for Part N' CTAs on all but final part. | MODERATION_VIDEO |
| MODERATION_VIDEO | Cloud Vision API scans final video frames + cover image for nudity, violence, OCR issues. | READY (pass) / MODERATION_FAILED (fail) |
| MODERATION_FAILED | Human review required. Three options: Override (with written reason), Edit (returns to SCRIPTED or COMPOSED), Reject. | SCRIPTED / COMPOSED / REJECTED |
| READY | All parts available for download. Caption + hashtags ready. Music track assigned. Human can approve, edit, or reject. | SCHEDULED / SCRIPTED / COMPOSED / REJECTED |
| SCHEDULED | Human has downloaded video(s) and scheduled natively in Meta Business Suite. No API posting used. | PUBLISHED |
| PUBLISHED | Human marks complete after Meta publishes. Performance tracking begins. | (terminal) |
| REJECTED | Campaign killed. Book stays ACTIVE. New campaign can be created immediately. | (terminal) |

## 05 — Database Schema

All Supabase tables with fields, types, and purpose.

### books — core book record

| Field | Type | Purpose |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| id | uuid PK | Primary key, auto-generated |  |  |  |  |
| tenant_id | uuid FK | Multi-tenant isolation |  |  |  |  |
| isbn / google_books_id / hardcover_id / open_library_id | text | Cross-source identifiers |  |  |  |  |
| title, author, series_name, series_position | text / int | Core bibliographic data |  |  |  |  |
| genre, subgenre | text | Used for scoring and campaign type selection |  |  |  |  |
| cover_image_url | text | R2 URL of cleared cover image |  |  |  |  |
| cover_image_source | text ENUM | PUBLISHER_LICENSED \ | AUTHOR_PROVIDED \ | NONE [CORRECTED] |  |  |
| cover_cleared_for_use | boolean | Must be true for cover to appear in video |  |  |  |  |
| use_backdrop_fallback | boolean | True when no cleared cover — uses setting atmosphere video |  |  |  |  |
| description | text | Fed to Gemini for script generation |  |  |  |  |
| tropes | text[] | Array of trope tags from Hardcover — used in video overlays |  |  |  |  |
| spice_level | int 0–5 | Drives SPICE_CHECK campaign type and overlay graphics |  |  |  |  |
| pov_type | text | dual \ | single \ | multiple — displayed in video overlay |  |  |
| setting_primary, setting_mood | text | Used for backdrop selection in FFmpeg |  |  |  |  |
| aesthetic_tags | text[] | dark academia \ | cozy \ | romantasy — maps to music mood |  |  |
| score, score_breakdown | int / jsonb | Composite score + per-source breakdown |  |  |  |  |
| force_queued | boolean | Bypasses score threshold for manual priority |  |  |  |  |
| status | text ENUM | DISCOVERED \ | SCORED \ | ENRICHED \ | ACTIVE \ | REJECTED |
| cooldown_until | timestamptz | Rejected books re-enter DISCOVERED after this date |  |  |  |  |

`[CORRECTED]` cover_image_source ENUM previously included OPEN_LIBRARY. This value

has been removed. Open Library covers are not cleared for commercial use. The two valid

cleared sources are PUBLISHER_LICENSED and AUTHOR_PROVIDED. When neither is available,

cover_cleared_for_use = false and use_backdrop_fallback = true.

### campaigns — one per content run against a book

| Field | Type | Purpose |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| id | uuid PK | Primary key |  |  |  |  |  |  |  |  |  |  |  |
| book_id | uuid FK | Parent book |  |  |  |  |  |  |  |  |  |  |  |
| campaign_type | text ENUM | QUICK_TAKE \ | TROPE_BREAKDOWN \ | SPICE_CHECK \ | AUTHOR_SPOTLIGHT \ | HIDDEN_GEM \ | BOOK_CLUB_PICK \ | SERIES_RANKED \ | TROPE_DEEP_DIVE \ | AUTHOR_DEEP_DIVE \ | WHY_NOT_OVER_IT \ | ROMANTASY_STARTER_PACK \ | BOOKTOK_DIVIDE |
| format | text ENUM | SINGLE \ | MULTIPART |  |  |  |  |  |  |  |  |  |  |
| total_parts | int 1–5 | Number of 30-second reels in this campaign |  |  |  |  |  |  |  |  |  |  |  |
| created_by | text ENUM | SYSTEM \ | USER |  |  |  |  |  |  |  |  |  |  |
| trigger_reason | text | new_active_book \ | score_spike \ | series_release \ | manual |  |  |  |  |  |  |  |  |
| status | text ENUM | Full state machine — see Section 04 |  |  |  |  |  |  |  |  |  |  |  |
| script_raw | jsonb | Full Gemini output: { parts: [{part, hook, body, cta}] } |  |  |  |  |  |  |  |  |  |  |  |
| caption, hashtags | text / text[] | Caption ≤2200 chars, 3–5 hashtags, FTC disclosure in first 100 chars |  |  |  |  |  |  |  |  |  |  |  |
| moderation_script_status / moderation_video_status | text ENUM | PENDING \ | PASSED \ | FAILED \ | SKIPPED |  |  |  |  |  |  |  |  |
| moderation_script_flags / moderation_video_flags | jsonb | Raw flags from Gemini or Cloud Vision |  |  |  |  |  |  |  |  |  |  |  |
| moderation_override | boolean | True if human overrode a failure — requires human_note |  |  |  |  |  |  |  |  |  |  |  |
| retry_count, last_error | int / text | Retry tracking for failed Lambda jobs |  |  |  |  |  |  |  |  |  |  |  |
| scheduled_at, published_at | timestamptz | Human-confirmed timestamps |  |  |  |  |  |  |  |  |  |  |  |

### campaign_parts — one row per 30-second reel

| Field | Type | Purpose |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| id | uuid PK | Primary key |  |  |  |  |  |  |  |
| campaign_id | uuid FK | Parent campaign |  |  |  |  |  |  |  |
| part_number, total_parts | int | 1 of 5, 2 of 5 etc. |  |  |  |  |  |  |  |
| hook, body, cta | text | Sliced from campaign script_raw — CTA varies by position |  |  |  |  |  |  |  |
| hook_text, hook_category | text | Exact opening line + psychological category for performance tracking |  |  |  |  |  |  |  |
| audio_url, video_url, thumbnail_url | text | R2 URLs of generated assets |  |  |  |  |  |  |  |
| caption | text | Per-part caption variant |  |  |  |  |  |  |  |
| background_type | text ENUM | cover_only \ | setting_video \ | ai_mood_image |  |  |  |  |  |
| music_track_id | uuid FK | References music_library |  |  |  |  |  |  |  |
| status | text ENUM | PENDING \ | VOICED \ | COMPOSED \ | READY \ | SCHEDULED \ | PUBLISHED \ | VOICE_FAILED \ | COMPOSE_FAILED |

### publisher_licenses — managed by non-technical partner

| Field | Type | Purpose |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| id | uuid PK | Primary key |  |  |  |  |
| publisher_name, publisher_domain | text | Identification |  |  |  |  |
| contact_name, contact_email | text | Outreach contact |  |  |  |  |
| status | text ENUM | OUTREACH_PENDING \ | IN_DISCUSSION \ | LICENSED \ | DECLINED \ | EXPIRED |
| license_scope | text | all_titles \ | specific_titles \ | specific_authors |  |  |
| outreach_date, response_date, license_start, license_expiry | timestamptz/date | Full timeline tracking |  |  |  |  |
| asset_portal_url, asset_portal_login | text | Where licensed cover assets are downloaded from |  |  |  |  |

### affiliate_links — per-book per-tenant link records

| Field | Type | Purpose |  |  |
| --- | --- | --- | --- | --- |
| book_id, tenant_id | uuid FK | Book + tenant |  |  |
| isbn, asin | text | Source identifiers for link construction |  |  |
| raw_url | text | https://amazon.com/dp/{ASIN}?tag={associate_tag} |  |  |
| geo_url | text | Geniuslink universal URL if configured |  |  |
| link_type | text ENUM | AMAZON \ | BOOKSHOP \ | DIRECT |

### music_library — licensed background tracks `[CORRECTED]`

| Field | Type | Purpose |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| title, artist | text | Track identification |  |  |  |  |
| mood | text[] | romantic \ | dreamy \ | intense \ | cozy \ | epic — maps from aesthetic_tags |
| bpm, duration_sec | int | Used for sync timing in FFmpeg |  |  |  |  |
| license | text ENUM | CC0 \ | PIXABAY_COMMERCIAL \ | YAL_NO_ATTRIBUTION |  |  |
| file_url, source_url | text | R2 storage URL + original source for attribution |  |  |  |  |

`[CORRECTED]` The license ENUM previously included CC_BY (Creative Commons Attribution).

CC-BY requires crediting the artist in any use of the track. In a pipeline that generates

captions at scale, there is no mechanism to credit music artists per video. Only tracks with

no attribution requirement are permitted:

>

- CC0 — Public domain. No attribution required ever.

- PIXABAY_COMMERCIAL — Pixabay's content license permits commercial use without attribution.

- YAL_NO_ATTRIBUTION — YouTube Audio Library tracks explicitly marked "No attribution required."

>

When seeding the music_library table (Phase 0), reject any CC-BY track regardless of quality.

YouTube Audio Library also contains CC-BY tracks — only import those marked "Free to use."

### moderation_log — audit trail for every moderation decision

| Field | Type | Purpose |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| campaign_id | uuid FK | Which campaign |  |  |  |  |
| gate | text ENUM | SCRIPT \ | VIDEO |  |  |  |
| result | text ENUM | PASSED \ | FAILED \ | OVERRIDDEN \ | REJECTED \ | EDIT_REQUESTED |
| system_flags | jsonb | Raw output from Gemini or Cloud Vision |  |  |  |  |
| reviewed_by | uuid | User who made the human decision |  |  |  |  |
| human_decision | text ENUM | OVERRIDE \ | EDIT \ | REJECT |  |  |
| human_note | text | Required when overriding — enforced at application layer |  |  |  |  |

## 06 — Video Pipeline & FFmpeg Specification

### FFmpeg Compositor — Output Requirements

These are locked specifications. Do not deviate — Meta Reels will reject non-compliant

uploads silently.

| Resolution | 1080 × 1920 pixels (9:16 vertical) |
| --- | --- |
| Frame Rate | 30fps |
| Video Codec | H.264 (libx264) |
| Audio Codec | AAC |
| Audio Sample Rate | 44.1 kHz stereo |
| Max Bitrate | 8 Mbps |
| Container | MP4 |
| Max File Size | 1GB (typical 30s output: 80–150MB at quality settings) |
| Max Duration per Part | 30 seconds |

### Standard 30-Second Video Structure

| Timestamp | Layer | Content | Data Source |
| --- | --- | --- | --- |
| 0:00–0:02 | Hook Frame | Bold text overlay — psychological hook | Gemini (hook_category matched to campaign type) |
| 0:02–0:08 | Book Reveal | Cover sharpens from blur. Ken Burns begins. Title + Author overlay fades in. | cover_image_url / setting video if fallback |
| 0:08–0:18 | Content Sequence | Trope stack OR quote card OR spice meter — voiceover runs | tropes[] / description / spice_level |
| 0:18–0:25 | Identity Moment | Social proof, rating, community signal text overlay | score_breakdown / Hardcover data |
| 0:25–0:30 | CTA Frame | 'Comment TBR 👇' OR 'Follow for Part N' OR affiliate CTA | Part position determines CTA type |

## 07 — Campaign Types

### Single-Part Campaigns

| Type | Hook Category | Example Opening Line |
| --- | --- | --- |
| QUICK_TAKE | Curiosity Gap | Why is this book breaking everyone's algorithm right now? |
| TROPE_BREAKDOWN | Identity Signal | If slow burn destroys you, this book is a weapon |
| SPICE_CHECK | Contradiction | Don't let the pretty cover fool you |
| AUTHOR_SPOTLIGHT | Social Proof | She wrote 4 of the top 10 BookTok books this year |
| HIDDEN_GEM | Loss Aversion | This has 800 ratings. It should have 800,000 |
| BOOK_CLUB_PICK | Social Proof | Reese picked it. BookTok agrees. Here's why. |

### Multipart Campaigns (2–5 parts)

| Type | Series Arc | Scripting Note |
| --- | --- | --- |
| SERIES_RANKED | Rank every book worst-to-best — one per part, final part is #1 reveal | All parts written in one Gemini pass — cliffhanger placement intentional |
| TROPE_DEEP_DIVE | Introduce trope → each part features one book that nails it | tropes[] array seeds the series structure |
| AUTHOR_DEEP_DIVE | Part 1: who they are → Parts 2–N: one title each → final: ranked | Author metadata from Hardcover drives part structure |
| WHY_NOT_OVER_IT | Emotional re-read campaign for backlist — unpack moments without spoilers | Targets books with high save/engagement on previous campaigns |
| ROMANTASY_STARTER_PACK | Part 1: what is romantasy → Parts 2–N: one entry-point book each | System auto-creates when genre newcomer signals detected |
| BOOKTOK_DIVIDE | Part 1 frames the debate → Parts argue each side → final: verdict | Requires books with polarised Hardcover reviews — system detects this |

## 08 — Phased Build Plan

Ordered by dependency — nothing is built before its foundation exists.

### PHASE 0 — Pre-Build Setup

Create Supabase project — note connection strings and anon key

Set up GitHub Actions keep-alive workflow — pings Supabase twice per week to prevent

free-tier project pause (7-day inactivity policy). Wire this before any other build work.

Create Cloudflare R2 bucket — configure CORS for Vercel frontend. Confirm signed URL

expiry is set to at least 24h so download links don't expire between generation and partner action.

Register AWS account — configure Lambda execution role with SQS + SES + R2 permissions

Apply for NYT Books API key — free, takes 24–48 hours

Apply for Google Cloud APIs — Books, TTS, Vision — all in same project

Create Gemini API key — free tier, note rate limits

**Apply for Amazon Associates account + get associate tag — apply immediately. Account

requires 3 qualifying sales within 180 days of application.**

Create Hardcover.app account — required to access GraphQL API

Create Reddit API app — for r/RomanceBooks and r/Fantasy monitoring

Set up Vercel project — connect to GitHub repo

Seed music_library table with 20+ CC0/no-attribution tracks from Pixabay Music and YouTube

Audio Library. Only import tracks with confirmed no-attribution commercial licenses.

### PHASE 1 — Database and Auth Foundation

Deploy all Supabase migrations in schema order: tenants → users → user_roles → books →

book_sources → campaigns → campaign_parts → affiliate_links → publisher_licenses →

music_library → music_mood_map → moderation_log → seed_books → ui_feedback

Configure Row Level Security on all tables — tenant isolation is the first security layer

Set up Supabase Auth — email/password provider, role assignment on first login

Create first tenant record and owner user — smoke test auth flow

Seed seed_books table with 20 known BookTok titles across romance and romantasy

Write and test all Supabase queries needed by the pipeline before building Lambda functions

### PHASE 2 — Discovery Pipeline

Build NYT Books API fetcher Lambda — pulls weekly romance/fantasy lists, upserts to books

table as DISCOVERED

Build Hardcover GraphQL fetcher — pulls trending books + trope tags, upserts and updates scores

Build Reddit mention scanner — searches r/RomanceBooks and r/Fantasy for author/title spikes

Build scoring engine — applies weights, calculates composite score, stores score_breakdown JSONB

Build book_sources logger — records each signal detection with source, rank, and strength

Configure scheduled triggers using EventBridge Scheduled Rules [CORRECTED]:

- Weekly EventBridge rule → NYT Lambda

- Daily EventBridge rule → Hardcover + Reddit Lambda

- Note: SQS remains correct for *inter-stage queuing* within the pipeline.

EventBridge is the correct service for *time-based scheduling*.

Wire SES alerting — email when discovery cron fails or produces zero results. Also alert

if any scraper returns zero results unexpectedly (StoryGraph, B&N, BookTokTrend).

Add SQS Dead Letter Queues (DLQs) on all queues — failed messages after N retries send

an SES alert rather than disappearing silently.

TEST: Confirm 20+ books enter DISCOVERED state and score to ENRICHED within first full run

### PHASE 3 — Enrichment Pipeline

Build enrichment Lambda — for each SCORED book above threshold: fetch Google Books metadata,

fetch licensed cover (from publisher_licenses) or assign backdrop fallback, advance to

ENRICHED then ACTIVE

Implement cover_cleared_for_use logic — check publisher_licenses table before storing cover.

If no licensed cover exists, set use_backdrop_fallback = true. Do not use Open Library.

Build backdrop fallback logic — when no cleared cover, assign setting_primary from description

parsing (Gemini), select matching stock video from R2 backdrop library

Build affiliate_links record creation — construct Amazon URL from ASIN + associate tag,

store to affiliate_links

Build music auto-selection — query music_mood_map using book aesthetic_tags, assign

music_track_id to campaign_parts

TEST: Each ACTIVE book has: licensed cover or backdrop (never Open Library), affiliate link,

tropes, metadata. Validate no unlicensed covers slip through.

### PHASE 4 — Script and Voice Generation

Build Gemini script Lambda — takes book + campaign_type, returns structured JSON with all

parts scripted in one pass

Implement hook_category selection — map campaign_type to psychological hook type before

prompting Gemini

Implement caption generator — 2200 char limit, FTC disclosure injected in first 100 chars,

3–5 hashtags appended

Build moderation_script Lambda — Gemini prompt checks for policy violations, flags stored to

moderation_script_flags

Implement MODERATION_FAILED routing — park campaign, create alert, do not advance automatically

Build Google TTS Lambda — per part audio generation, store to R2, update audio_url on

campaign_parts

TEST: Generate 5 QUICK_TAKE scripts across different books. Confirm hook categories vary.

Confirm FTC disclosure present in every caption.

### PHASE 5 — FFmpeg Compositor

Build FFmpeg Lambda layer — package minimal FFmpeg binary (libx264, aac, scale, drawtext,

overlay codecs only) as Lambda layer. Use a pre-built minimal layer to stay within the

250MB unzipped limit.

Configure compositor Lambda ephemeral storage to 2048 MB (2 GB) [CORRECTED]:

- Lambda default /tmp is 512 MB — insufficient for 1080×1920 video rendering

- Set in Lambda function configuration under "Ephemeral storage"

- This is separate from memory allocation and has no cost impact at our volume

- Do NOT leave at the 512 MB default

Build compositor Lambda — takes campaign_part, assembles: background (cover/backdrop), Ken

Burns motion, text overlays (hook, tropes, CTA), audio track, music underlay

Implement part overlay logic — 'Part 1 of 3' badge, 'Follow for Part 2' end card on

non-final parts

Build moderation_video Lambda — extract 3 frames from rendered video, run Cloud Vision on

each + on cover image, store flags

Implement MODERATION_FAILED routing for video gate — same human review requirement as

script gate

Load test: Confirm FFmpeg completes within Lambda 15-minute timeout for 30-second video

at 1080×1920. Also verify /tmp peak disk usage stays below 1.5 GB (run df -h /tmp

in Lambda execution and log it).

TEST: Download rendered video, verify Meta spec compliance using ffprobe. Confirm moderation

gate triggers on a test cover image.

### PHASE 6 — UI Dashboard

Scaffold Vercel + Next.js + shadcn/ui — configure Supabase client, Supabase Auth provider

Build component library — status badges, campaign cards, book cards, progress indicators,

moderation review modal

Build layout shell — sidebar navigation, breadcrumb, focus mode toggle, feedback annotation

system

Build Dashboard screen — pipeline health, queue summary, recent activity, last cron run

timestamp

Build Book Queue screen — DISCOVERED through ACTIVE books with scoring detail and

force-queue action

Build Campaign Queue screen — all campaign states, filter by status, download action on

READY campaigns

Build Campaign Detail screen — full script display, all parts, moderation status, download

per part

Build Moderation Review screen — MODERATION_FAILED campaigns, override/edit/reject actions

with required human_note

Build Publisher Licenses screen — ADHD-optimised layout per selected framework from

partner's review

Build Calendar screen — SCHEDULED content with posting cadence health indicator

Build Settings screen — tenant config, associate tag, genre preferences, cadence, user role

management

TEST: Full end-to-end — book discovered, enriched, scripted, moderated, rendered, appears

in queue, downloaded.

## 09 — Collaboration Map

Every touchpoint between technical and non-technical roles.

ReelForge depends on two distinct domains of work. The pipeline cannot function at full

capacity without both. These are the specific handoff points.

| Collaboration Area | Technical | Partner (Non-Technical) |
| --- | --- | --- |
| Publisher Licensing | Build publisher_licenses UI per selected framework. Wire approved licenses to cover_cleared_for_use flag. | Contact publishers. Log responses. Upload licensed cover assets to the tool. Mark approvals. |
| UI Framework Selection | Build whichever framework she selects from the review document. | Review 3 frameworks, select preferred, provide feedback on what's missing. |
| Content Calendar Review | Build calendar view and cadence health indicator. Expose scheduling recommendations. | Review weekly queue. Confirm posting schedule in Meta Business Suite. Mark as SCHEDULED. |
| Moderation Overrides | Build override workflow with required human_note field. Surface MODERATION_FAILED clearly. | Review flagged content. Make override/edit/reject decision. Write reason note. |
| Music Library Curation | Build music_library schema and auto-selection logic. Create upload workflow. | Listen to candidate tracks. Confirm mood mappings feel right for the content. |
| Performance Feedback | Build manual performance entry screen. Wire data to scoring model over time. | Log video performance from Meta Business Suite weekly. Note what resonates with audience. |
| Seed Book Curation | Build seed_books admin screen. Write import logic. | Suggest known BookTok titles to pre-seed the system before first discovery run. |
| Caption Review | Build caption display in READY state. FTC disclosure auto-injected. | Review generated captions before downloading. Request edits if tone is off. |
| UI Feedback | Build annotation toggle and feedback drawer. Review feedback table. | Leave notes on any screen that is confusing or missing something needed. |

## 10 — Compliance and Legal Checklist

Items that must be resolved before public launch.

| Requirement | Owner | Status |
| --- | --- | --- |
| FTC affiliate disclosure in first 100 chars of every caption | System (auto) | Build into Gemini prompt template |
| Amazon Associates terms compliance — no false product claims | Moderation gate | Gemini check + human review |
| Book cover images only from publisher-licensed or author-provided sources | Publisher license workflow | Partner tracks in tool — Open Library NOT a valid source |
| Meta Reels content policy — no explicit content in thumbnails | Cloud Vision gate | Automated + human override |
| At least 1 publisher license secured before launch | Partner | Outreach in progress |
| Amazon Associates account approved and 3 qualifying sales made within 180 days | You | Apply during Phase 0 — apply early |
| Google Cloud APIs — usage within free tier limits | You | Rate limit manager in SQS |
| Music tracks confirmed no-attribution commercial license before adding to library | You | Review each track at Phase 0 seed |
| IP attorney review of cover usage policy before scaling to multiple tenants | Both | Pre-scale milestone |

Next Step: Phase 0 setup runs in parallel with the UI framework decision. The two blocking

items before Phase 1 begins are: (1) Supabase project created and connection strings documented,

and (2) partner's UI framework selection returned so the Publisher Licenses screen is designed

correctly from the start.